Software Test Plan (STP)

Mini Project Management Software (MPMS)

Project: Mini Project Management Software

Team: Team 14

Version: 1.0

Authors: Srinidhi P (PES1UG24AM407), Sakshi P Shetty (PES1UG24AM395), Sanjana V Shastry (PES1UG24AM916)

Date: 30-10-2026

Status: Final draft for review

| Version | Date | Change summary | Author |
| --- | --- | --- | --- |
| 1.0 | 30-10-2026 | First complete test plan, aligned with the SRS, the backlog and the tests built in Sprints 1 and 2. | Team 14 |

# 1. Introduction

## 1.1 Purpose

This document defines how Mini Project Management Software (MPMS) v1.0 is tested. It states the test objectives, scope, strategy, environment, schedule, responsibilities and the criteria that decide when testing is complete. Every requirement in the SRS is mapped to at least one test case (Appendix A), so the team and the evaluators can see what is verified and how.

## 1.2 Scope

In scope. All functional requirements (MPMS-F-001 to MPMS-F-051), all non-functional requirements (MPMS-NF-001 to MPMS-NF-006) and all security requirements (PRJ-SR-001 to PRJ-SR-007) of the SRS: registration, login and role-based access; projects and members; tasks and comments; task allocation; status tracking, dashboard, overdue highlighting, search/filter and CSV report; administration and activity log; performance, availability, usability, compatibility, backup/recovery, maintainability and security.

Out of scope. Time tracking, billing, Gantt scheduling, third-party integrations, file storage and native mobile apps (excluded by SRS 1.2), and the third-party software the system is built on (see Section 4).

## 1.3 References

- Software Requirements Specification, Mini Project Management Software, v1.0, 28-09-2026 (SRS), including the Requirements Traceability Matrix in SRS Section 8

- Test cases: docs/testing/test-cases.md (BL-44, BL-45, BL-46)

- Product backlog: backlog.csv and the GitHub Project board (repository nidhi832/TEAM_NO_14)

- Test evidence: docs/testing/performance-report.md, availability.md, database-backup.md, usability-test.md; docs/code-review.md

## 1.4 Definitions and abbreviations

| Term | Meaning |
| --- | --- |
| STP | Software Test Plan (this document) |
| SRS / RTM | Software Requirements Specification / Requirements Traceability Matrix |
| PM | Project Manager: the user who creates and manages a project |
| RBAC | Role-Based Access Control (Administrator, Project Manager, Team Member) |
| TC | Test case. IDs follow the SRS, e.g. TC-Auth-01, TC-Prj-02; a letter suffix (a, b, c) marks a variant of the same case |
| AC | Acceptance criterion in the SRS, e.g. AC-F-001 |
| CI | Continuous integration: GitHub Actions runs lint and tests on every pull request |
| PR | Pull request on GitHub; every change reaches main through one |
| p95 | 95th percentile response time |
| RPO | Recovery Point Objective: the maximum tolerable data loss |

# 2. Test Items

The items under test are the modules of the web application and the operational tools delivered with it.

| Module | What it does | Main code |
| --- | --- | --- |
| AuthModule | Registration, login, lockout, logout, idle timeout, server-side session tokens, HTTPS settings | app/routes/auth.py, services/auth_service.py, services/session_service.py, session_security.py, security.py, auth_utils.py |
| ProjectModule | Create, edit, archive projects; manage members; project visibility | app/routes/projects.py, services/project_service.py |
| TaskModule | Create, edit, delete and comment on tasks; input validation | app/routes/tasks.py, services/task_service.py |
| AssignmentModule | Assign, reassign, My Tasks list | app/routes/tasks.py, services/task_service.py |
| ProgressModule | Status updates, dashboard (% complete, counts), overdue rules | app/routes/dashboard.py, services/task_service.py |
| ReportModule | Filter and search tasks; CSV progress report | app/routes/reports.py, services/report_service.py |
| AdminModule | User management, role changes, activity log, security-event logging | app/routes/admin.py, services/admin_service.py, services/audit_service.py |
| Data layer | Tables and relationships (users, projects, members, tasks, comments, logs, session tokens); SQLite tuning | app/models.py, models_session.py, db_tuning.py |
| UI | Responsive web pages (Bootstrap), navigation, forms and messages | app/templates/, app/static/ |
| Operational tools | Health check, uptime monitor, database backup/restore, load test, coverage report | app/routes/health.py, scripts/*.py |

# 3. Features to be Tested

Features are mapped to SRS requirement IDs. The full requirement-to-test-case mapping is in Appendix A.

| Area (SRS section) | Requirement IDs | Count | Priority |
| --- | --- | --- | --- |
| User management and authentication (4.1) | MPMS-F-001 to F-005 | 5 | High (F-001, 002, 004), Medium (F-003, 005) |
| Project management (4.2) | MPMS-F-010 to F-014 | 5 | High (F-010, 013, 014), Medium (F-011), Low (F-012) |
| Task management (4.3) | MPMS-F-020 to F-023 | 4 | High (F-020), Medium (F-021, 022), Low (F-023) |
| Task allocation (4.4) | MPMS-F-030 to F-032 | 3 | High (F-030, 032), Medium (F-031) |
| Progress tracking and reporting (4.5) | MPMS-F-040 to F-044 | 5 | High (F-040, 041), Medium (F-042, 043), Low (F-044) |
| Administration (4.6) | MPMS-F-050, F-051 | 2 | Medium |
| Non-functional (5) | MPMS-NF-001 Performance, NF-002 Availability, NF-003 Usability, NF-004 Compatibility, NF-005 Backup/recovery, NF-006 Maintainability | 6 | High (NF-001, 003), Medium (others) |
| Security (5.1) | PRJ-SR-001 to PRJ-SR-007 | 7 | High (SR-001 to 004), Medium (SR-005 to 007) |

Total: 24 functional, 6 non-functional and 7 security requirements (37 requirements).

# 4. Features Not to be Tested

- Internals of third-party software: Flask, Werkzeug, SQLAlchemy, SQLite, Bootstrap and the browsers themselves. We test our use of them, not the products.

- Features excluded by the SRS: time tracking, billing, Gantt scheduling, third-party integrations, file storage, native mobile apps.

- TLS protocol negotiation (PRJ-SR-001). The application's own behaviour is tested (HTTP is redirected to HTTPS, cookies are Secure/HttpOnly, HSTS is sent when HTTPS is forced). The TLS 1.2+ minimum is set by the web server or reverse proxy in front of the app, and no production deployment is scanned in this project.

- Production-grade hosting capacity. The load test uses the Flask development server on a laptop; results are indicative (see Section 16).

- Full assistive-technology (screen reader) audit. Only the SRS 3.1 points are checked: keyboard navigation and status shown by text, not colour alone (TC-UX-02).

- Penetration testing and fuzzing as a separate activity; replaced by targeted injection, XSS and authorisation tests for PRJ-SR-003 and PRJ-SR-004.

# 5. Test Approach / Strategy

## 5.1 Test levels

| Level | What is tested | How |
| --- | --- | --- |
| Unit | Business rules in the service layer: validation, password policy and hashing, lockout, overdue rules, % complete, role and activity rules | pytest functions with no web server (tests/test_unit_services.py, test_auth_service.py, test_models.py) |
| Integration | Pages and forms working with services and the database: permissions, redirects, saved data, activity log entries | pytest with the Flask test client and an in-memory SQLite database (one test file per backlog area) |
| System | End-to-end user journeys in a real browser against a running app, including the smoke test of the full flow on main | Manual, using the smoke-test steps in test-cases.md Section 4; scripts for load, uptime and backup |
| Acceptance | SRS acceptance criteria (AC-F-xxx, NFR targets) and exit criteria in SRS Section 6 | Test cases mapped in Appendix A; 5-user usability test; demo to the course coordinator |

## 5.2 Test types

- Functional: every functional requirement has positive and negative cases (valid data, invalid data, wrong role).

- Regression: the whole automated suite runs in GitHub Actions on every pull request and on main; a failing test blocks the merge.

- Performance (NF-001): 50 concurrent users, p95 of login, project list and task update at most 2 s (scripts/load_test.py).

- Reliability (NF-002, NF-005): /health measured for at least 99% availability by scripts/uptime_monitor.py; daily backup and restore drill with scripts/db_backup.py.

- Usability (NF-003): 5 first-time users each create a project and assign a task in 10 minutes or less without help.

- Compatibility (NF-004): Chrome, Firefox and Edge at three screen widths (360 px, 768 px, 1920 px).

- Maintainability (NF-006): automated layering checks, unit-test coverage of at least 60% (pytest-cov gate in CI) and a code review.

- Security: see Section 5.4.

## 5.3 Entry and exit criteria

Entry criteria (to start a test round): the build is on a branch or main and CI is green; test data can be created (accounts, project, tasks); the app starts with a fresh database (python init_db.py --reset then python run.py) for manual and script-based tests.

Exit criteria (testing is complete when):

- All planned test cases in Appendix A are executed and every high-priority functional requirement is verified (SRS Section 6).

- No critical or high defect is open; no critical NFR or security test fails.

- CI is green on main and unit-test coverage is at least 60%.

- NFR evidence is documented: performance report, availability report, backup/restore drill, usability result (5 of 5), compatibility check (3 browsers x 3 sizes).

- The RTM shows every test case passed (or a documented, accepted deviation).

## 5.4 Security validation

| Req | Check | How |
| --- | --- | --- |
| PRJ-SR-001 | HTTP redirected to HTTPS; Secure, HttpOnly and SameSite cookies; HSTS header when HTTPS is forced | Automated test with FORCE_HTTPS on; TLS version itself is a deployment check (Section 4) |
| PRJ-SR-002 | Only salted hashes in the users table; same password gives different hashes | Automated test and database inspection |
| PRJ-SR-003 | A user outside a project gets 403 by typing its URL, report URL or task URL; roles cannot be bypassed | Automated tests (direct-request tests per role and membership) |
| PRJ-SR-004 | SQL injection text in search/login treated as plain text; HTML/script in names, titles and comments is escaped; over-long input rejected | Automated tests with injection and XSS payloads |
| PRJ-SR-005 | Server-side session token; old cookie rejected after logout; 30-minute idle expiry; deactivated user logged out at once | Automated tests with a controlled clock |
| PRJ-SR-006 | Failed logins, lockouts, role changes and deletions appear in the log with user and time | Automated tests and manual check of the Admin activity log |
| PRJ-SR-007 | Passwords under 8 characters, letters only or digits only are rejected | Automated tests |

# 6. Test Environment

| Item | Details |
| --- | --- |
| Hardware | Team laptops (Windows 11) for development and manual tests; GitHub-hosted Ubuntu runner for CI. No special hardware (SRS 3.2). |
| Software | Python 3.11 (CI) and 3.12 (laptops); Flask 3, Flask-SQLAlchemy 3.1; SQLite (in-memory for automated tests, file database for manual tests); Chrome, Firefox and Edge (latest versions). |
| Tools | pytest and pytest-cov (tests and coverage); flake8 (lint); GitHub Actions (CI); scripts/load_test.py, uptime_monitor.py, db_backup.py, coverage_report.py; browser developer tools for screen sizes; GitHub Issues and the Project board for defects and tracking. |
| Test data | Dummy accounts created by tests or by hand (password Passw0rdX in tests); one PM, one project and 50 Team Members for the load test; a teammate account for the usability test. No real personal data is used. |
| Configuration | FORCE_HTTPS is off for local runs and on in the HTTPS test; idle timeout 30 min and lockout 5 failures / 15 min as in the SRS. |

# 7. Test Schedule

Testing follows the sprint plan. Status is as of 30-10-2026.

| Milestone (backlog item) | Dates | Owner | Status |
| --- | --- | --- | --- |
| Backlog and GitHub Project board set up (BL-01) | Sprint 0, 12-16 Oct | Srinidhi P | Done |
| GitHub Actions CI with lint and tests (BL-02); pytest set up (BL-48) | Sprint 1, 19-23 Oct | Sakshi P Shetty | Done |
| Test case design: auth and security (BL-44), projects/tasks/allocation (BL-45), status/dashboard/overdue (BL-46) | Sprint 1, 19-23 Oct | Sakshi P Shetty | Done (test-cases.md) |
| Test every PR before merge; bugs logged as GitHub Issues (BL-47) | Sprint 1 onward | Sakshi P Shetty | Ongoing for every PR |
| Smoke test of the full flow on main (BL-49) | Sprint 1, 19-23 Oct | Sakshi P Shetty | Done: PASS on main, 26-10-2026 (register, login, project, member, task + assign, overdue badge, My Tasks status update, dashboard 100%) |
| Performance test, 50 users (BL-29, TC-Perf-01) | 26 Oct | Sakshi P Shetty | Done: PASS (p95 0.30 s realistic, 1.97 s burst) |
| Security tests: authorisation (BL-37), input validation (BL-38), sessions (BL-39), logging (BL-40) | Sprint 2, 26-30 Oct | Sanjana V Shastry, Sakshi P Shetty | Automated tests in CI |
| Availability measurement (BL-30, TC-Rel-01) | Sprint 2, 26-30 Oct | Srinidhi P | Done: PASS (docs/testing/uptime-report.md) |
| Backup and restore drill (BL-33, TC-Rel-02) | Sprint 2, 26-30 Oct | Srinidhi P | Done: restore drill PASS (30-10-2026) |
| Maintainability review and coverage (BL-34, TC-Mnt-01) | Sprint 2, 26-30 Oct | Srinidhi P, Sanjana V Shastry | Done; coverage 98% |
| Usability test with 5 users (BL-31, TC-UX-01) | Sprint 2, 26-30 Oct | Srinidhi P | Pending: protocol and checks ready |
| Compatibility, 3 browsers x 3 sizes (BL-32, TC-Cmp-01) | Sprint 2, 26-30 Oct | Srinidhi P | Done: PASS on Chrome and Edge at 360 / 768 / 1920 px (30-10-2026) |
| Final regression on main, RTM update, Test Summary Report (BL-43) | End of Sprint 2, 30 Oct | All members | Planned |

# 8. Test Deliverables

| Deliverable | Where it is |
| --- | --- |
| Test Plan | This document |
| Test cases (manual) | docs/testing/test-cases.md; additional cases in Appendix B of this plan |
| Test scripts (automated) | tests/ folder: over 130 pytest test functions in about 20 files, run by CI on every PR |
| Test data | tests/conftest.py and tests/sprint2_crud_helpers.py (fixtures and helpers); scripts/load_test.py setup |
| Test execution logs | GitHub Actions run history; docs/testing/uptime-log.csv |
| Evidence reports | performance-report.md, uptime-report.md, coverage-report.md, database-backup.md, usability-test.md (results table), code-review.md, all under docs/ |
| Defect reports | GitHub Issues titled with the backlog item or PR number |
| Test Summary Report | Section 14.2 of this plan, completed from the evidence above at the final regression |

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| Test Lead / Tester | Sakshi P Shetty | Wrote the test cases (BL-44, 45, 46); tests every Sprint 1 PR before merge and logs bugs (BL-47); set up pytest (BL-48); smoke test (BL-49); performance test (BL-29). |
| Repository owner / Reviewer | Srinidhi P | Reviews and merges PRs into the protected main branch; runs the availability, backup, usability, compatibility and maintainability checks (BL-30 to BL-34). |
| Developer / Documentation | Sanjana V Shastry | Builds project, task and allocation features with their tests; authorisation and input-validation tests (BL-37, 38); code review (BL-34); documentation and deviations (BL-43). |
| All developers | Team 14 | Write automated tests with each feature, fix defects in their own PRs, keep CI green. |
| Course coordinator | (per course) | Reviews the test results and signs off at the demo. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Short project time (sprints end 30 Oct) leaves little time for late fixes | Automated regression in CI; test each PR before merge; keep NFR checks scripted so they can be rerun quickly. |
| SQLite allows one writer at a time; load causes 'database is locked' errors (found in the BL-29 test) | Busy timeout and WAL mode added and covered by a test; load test rerun after the fix. |
| Usability test needs 5 people who have never seen the app | Recruit early; use the written protocol and task card; replace a failed participant with a new one. |
| No production environment, so TLS version and real-world speed cannot be measured | Test app-level HTTPS behaviour; state the limit in this plan and the final report. |
| Time-based rules (30-minute idle, 15-minute lockout) are slow to test by hand | Test with a controlled clock in automated tests; one manual check each. |
| Differences between environments (Windows laptops, Ubuntu CI, Python 3.11 vs 3.12) | CI runs the full suite on Ubuntu; manual and script tests run on laptops; failures in either are investigated. |
| A late merge breaks main | Main is protected: PR, review and green CI are required. |

# 11. Assumptions and Dependencies

- The test database can be reset at any time; no real user data is stored.

- Test accounts and sample projects are created by the tests or by the testers.

- Chrome, Firefox and Edge are available on at least one team laptop each.

- GitHub Actions and the repository are available during the test period.

- The SRS v1.0 is the agreed baseline; changes to requirements after 28-09-2026 are recorded in Section 16.

- Usability participants are available for about 15 minutes each.

# 12. Suspension and Resumption Criteria

Suspend a test round if:

- The build does not start or CI on main is red for a reason unrelated to the test.

- A blocking defect (for example login or database failure) prevents more than 30% of the planned test cases from running.

- The test database is corrupted or cannot be reset.

Resume when the blocking defect is fixed and merged, CI is green again and a quick smoke test (register, log in, create project, create task, assign task) passes.

# 13. Test Case Management and Traceability

The SRS RTM (SRS Section 8) links each requirement to a test case ID. Appendix A extends it with the test level and the automated tests that implement each case. Manual cases are kept in docs/testing/test-cases.md and in Appendix B; automated cases live in tests/ with the backlog item in the file or function name.

- MPMS-F-001 (registration) is covered by TC-Auth-01a to 01d and by test_register_creates_account_with_hash, test_register_rejects_duplicate_email and test_register_rejects_weak_password.

- MPMS-F-041 (dashboard %) is covered by TC-Prg-02a to 02c and by test_dashboard_shows_40_percent.

- MPMS-NF-001 (response time) is covered by TC-Perf-01 and scripts/load_test.py.

When a requirement changes, the owner updates its test case, the RTM row and the automated test in the same PR.

# 14. Test Metrics and Reporting

## 14.1 Metrics collected

- Percentage of planned test cases executed, passed and failed

- Requirement coverage: requirements with at least one passed test case (from Appendix A)

- Automated test result per PR (GitHub Actions) and code coverage (target at least 60%)

- Defects found, by severity, and defect age (days open) from GitHub Issues

- NFR measurements: p95 response time, availability %, usability success count, restore success

Defect severity: Critical (data loss, security breach or app unusable), High (feature broken, no workaround), Medium (feature broken, workaround exists), Low (cosmetic or wording).

## 14.2 Results to date (30-10-2026)

| Area | Result | Evidence |
| --- | --- | --- |
| Authentication and security cases (BL-44) | Registration, login, lockout, password policy, hashing and XSS cases passed (PR #54) | test-cases.md Section 1 |
| Automated suite | Over 130 pytest tests; must pass in CI before every merge | GitHub Actions |
| Performance, NF-001 | PASS: p95 0.30 s (realistic), 1.97 s (burst), 0 errors, 900 timed requests | performance-report.md (26 Oct) |
| Availability, NF-002 | PASS at 99% target | uptime-report.md |
| Maintainability, NF-006 | Layering checks pass; coverage 98% (target 60%) | code-review.md, coverage-report.md |
| Backup and recovery, NF-005 | Backup and restore round trip tested; restore drill PASS (30-10-2026) | database-backup.md |
| Usability, NF-003 | Pending: 0 of 5 users tested so far | usability-test.md |
| Compatibility, NF-004 | PASS on Chrome and Edge at 360 / 768 / 1920 px (30-10-2026) | Appendix B, TC-Cmp-01 |

Final status of every requirement is recorded in the Appendix A status column (N, P, A as in the SRS RTM).

# 15. Approvals

| Role | Name |
| --- | --- |
| Test Lead | Sakshi P Shetty |
| Repository Owner | Srinidhi P |
| Developer / Documentation | Sanjana V Shastry |

# Appendix A. Requirements Traceability Matrix

Level: U = unit, I = integration (Flask test client), S = system or manual, Sc = script. Status codes as in SRS Section 8: N = not started, P = in progress, A = accepted / verified. Status shows the evidence on file at 30-10-2026: A means a documented pass; P means tests are written and merged and are confirmed at the final regression.

| Req ID | Requirement | Test case(s) | Level | Automated tests / method | Status |
| --- | --- | --- | --- | --- | --- |
| MPMS-F-001 | User registration | TC-Auth-01a-d | U, I | test_register_*; test_registration_validation | A |
| MPMS-F-002 | User login | TC-Auth-02a-d | U, I | test_login_success_and_logout; test_login_wrong_password_is_generic | A |
| MPMS-F-003 | Account lockout | TC-Auth-03a-d | U, I | test_account_locks_after_five_failures; test_lock_after_five_failures_for_15_minutes | A |
| MPMS-F-004 | Role-based access | TC-Auth-04a-c | I | test_team_member_cannot_create_project; test_team_member_cannot_create_or_assign; test_bl37_* | P |
| MPMS-F-005 | Logout / session timeout | TC-Auth-05a-b | I | test_logout_revokes_token...; test_idle_30_minutes_logs_out | P |
| MPMS-F-010 | Create project | TC-Prj-01a-c | I | test_pm_creates_project_and_is_member; test_end_date_before_start_is_rejected | P |
| MPMS-F-011 | Edit project | TC-Prj-02 | I | tests/test_bl11_edit_project.py | P |
| MPMS-F-012 | Archive project | TC-Prj-03 | I | tests/test_bl12_archive_project.py | P |
| MPMS-F-013 | Manage project members | TC-Prj-04a-b | I | test_add_and_remove_member | P |
| MPMS-F-014 | View project list | TC-Prj-05 | I | test_user_sees_only_own_projects | P |
| MPMS-F-020 | Create task | TC-Tsk-01a-b | U, I | test_pm_creates_task_with_status_todo; test_validate_task_ok_and_problems | P |
| MPMS-F-021 | Edit task | TC-Tsk-02 | I | tests/test_bl16_edit_task.py | P |
| MPMS-F-022 | Delete task | TC-Tsk-03a-b | I | tests/test_bl17_delete_task.py | P |
| MPMS-F-023 | Task comments | TC-Tsk-04 | I | tests/test_bl18_comments.py | P |
| MPMS-F-030 | Allocate task | TC-All-01a-b | I | test_cannot_assign_non_member; test_pm_can_assign_task_to_invited_teammate | P |
| MPMS-F-031 | Reassign task | TC-All-02 | I | tests/test_bl20_reassign_task.py | P |
| MPMS-F-032 | View assigned tasks | TC-All-03 | I | test_my_tasks_sorted_by_due_date_and_only_mine | P |
| MPMS-F-040 | Update task status | TC-Prg-01a-c | I | test_assignee_updates_status_but_others_cannot | P |
| MPMS-F-041 | Progress dashboard | TC-Prg-02a-c | I | test_dashboard_shows_40_percent | P |
| MPMS-F-042 | Overdue highlighting | TC-Prg-03a-c | U, I | test_is_overdue_rules; test_overdue_flagged_on_list_and_dashboard | P |
| MPMS-F-043 | Filter / search tasks | TC-Prg-04a-c | I | tests/test_sprint2_reports.py (search and filter tests) | P |
| MPMS-F-044 | Progress report (CSV) | TC-Prg-05a-b | I | test_pm_downloads_csv_report; test_member_and_outsider_cannot_download | P |
| MPMS-F-050 | Manage user accounts | TC-Adm-01a-b | I | test_admin_deactivates_and_reactivates; test_deactivated_user_is_kicked_out_immediately | P |
| MPMS-F-051 | Activity log | TC-Adm-02 | I | test_security_events_are_logged_and_shown; log tests in the BL-11 to BL-20 files | P |
| MPMS-NF-001 | Response time | TC-Perf-01 | Sc | scripts/load_test.py; test_sqlite_busy_timeout_and_wal | A |
| MPMS-NF-002 | Availability | TC-Rel-01 | Sc, I | tests/test_bl30_availability.py; scripts/uptime_monitor.py | A |
| MPMS-NF-003 | Ease of use | TC-UX-01, UX-02 | S, I | 5-user test; tests/test_bl31_usability.py | P |
| MPMS-NF-004 | Browser compatibility | TC-Cmp-01 | S | Manual 3 browsers x 3 sizes | N |
| MPMS-NF-005 | Backup and recovery | TC-Rel-02 | Sc, I | tests/test_bl33_db_backup.py; restore drill | A |
| MPMS-NF-006 | Maintainability | TC-Mnt-01 | U, Sc | tests/test_architecture.py; test_unit_services.py; coverage gate in CI | A |
| PRJ-SR-001 | TLS for all traffic | TC-Sec-01 | I, S | test_http_redirects_to_https_when_forced; TLS version is a deployment check | P |
| PRJ-SR-002 | Password hashing | TC-Sec-02 | U, I | test_hash_is_salted_and_not_plain; test_register_creates_account_with_hash | A |
| PRJ-SR-003 | Server-side authorisation | TC-Sec-03 | I | tests/test_bl37_authorization.py | P |
| PRJ-SR-004 | Input validation | TC-Sec-04a-b | I | tests/test_bl38_input_validation.py; test_comment_text_is_escaped | P |
| PRJ-SR-005 | Session security | TC-Sec-05 | I | test_logout_revokes_token_and_old_cookie_is_rejected; idle tests | P |
| PRJ-SR-006 | Security event logging | TC-Sec-06 | I | test_security_events_are_logged_and_shown | P |
| PRJ-SR-007 | Password policy | TC-Sec-07a-c | U, I | test_password_policy; test_register_rejects_weak_password | A |

# Appendix B. Additional Test Cases

These cases cover requirements that docs/testing/test-cases.md does not yet list. They follow the SRS acceptance criteria.

| TC ID | Req | Steps | Expected result |
| --- | --- | --- | --- |
| TC-Prg-04a | F-043 | In a project with tasks of mixed status, filter by status In Progress. | Only In Progress tasks are listed. |
| TC-Prg-04b | F-043 | Filter by priority, assignee and due date, each alone and together. | Only tasks matching every chosen filter are listed. |
| TC-Prg-04c | F-043 / SR-004 | Search by a title keyword; then search for text such as ' OR '1'='1. | Matching tasks only; the injection text is treated as plain text and no error page appears. |
| TC-Prg-05a | F-044 | As the PM, download the project progress report. | A CSV file with every task, its assignee, status and due date. |
| TC-Prg-05b | F-044 / SR-003 | As a Team Member or a user outside the project, open the report address. | Access denied (403). |
| TC-Adm-01a | F-050 | As Admin, deactivate a user; that user then tries to log in or use an open session. | Login refused; an open session ends at once. |
| TC-Adm-01b | F-050 | Reactivate the same user. | The user can log in again. |
| TC-Adm-02 | F-051 | Create a project, edit a task, delete a task and assign a task; open the activity log as Admin. | One entry per action with user and timestamp. |
| TC-Perf-01 | NF-001 | Run python run.py and python scripts/load_test.py: 50 users log in, open the project list and update a task, 3 rounds each. Repeat with --burst. | p95 of all requests is 2.0 s or less with no errors (measured 0.30 s and 1.97 s). |
| TC-Rel-01 | NF-002 | Run python scripts/uptime_monitor.py watch --minutes 30 --interval 10 against a running app, then run report. | Availability of at least 99% during working hours (Mon-Fri 09:00-18:00). |
| TC-Rel-02 | NF-005 | Run python -m scripts.db_backup backup --database instance\mpms.db, add a project, then restore the backup into a separate copy and compare table row counts of both databases. | Integrity check passes; the restored copy has the backup-time data and not the later project. A daily schedule gives an RPO of 24 h or less. |
| TC-UX-01 | NF-003 | Follow docs/testing/usability-test.md with 5 first-time users: register as PM, create a project, add a task and assign it to a teammate. | 5 of 5 finish in 10 minutes or less without help. |
| TC-UX-02 | SRS 3.1 | On the dashboard, project page and My Tasks, use only the keyboard (Tab, Enter) to open a project and change a status; check each status in black and white. | Every action is reachable by keyboard; status always has a text label, not colour alone. |
| TC-Cmp-01 | NF-004 | In Chrome, Firefox and Edge at 360, 768 and 1920 px wide, register, create a project, add a task and open the dashboard. | 9 combinations: no overlapping or cut-off content and no sideways scrolling. |
| TC-Mnt-01 | NF-006 | Run pytest -q --cov=app --cov-report=term-missing and python scripts/coverage_report.py; read the layering test results and the code review. | Coverage 60% or more, layering tests pass, review confirms UI / business / data separation. |